PROJECT PLAN
Software Quality
< SYNOLOGY BASED NAS >
Document Revision #:5
Date of Issue: 2/23/11
Project Manager:
Lemuele Andrew Serrano
Members:
Nathan Castrence
Mark Jandref Mancenido
John Peterson Reyes

Document Change Control

Revision Number	Date of Issue	Author(s)	Brief Description of Change
2 / 3 / 4 / 5	02/23/11 / 02/23/11 / 02/23/2011 / 02/23/2011	Lemuele Andrew Serrano / John Peterson Reyes / Mark Mancenido / Nathan Castrence	Document change control, Assumptions Constraints Risk / Scope, Purpose, Objectives / Project Deliverables, Schedule Summary / Evolution of the Plan

Purpose, Scope, and Objectives
Purpose
Create a GUI-based application that will let a user manage and manipulate a server remotely. The server will based on Synology, to which the application to be created will be designed to work with.
Objective
To design a web-based application that will allow an authorized user to manage the Synology-based server. The application must be user-friendly but secured at the same time. The needs for additional installation for the client’s unit must be kept to a minimum, such that the application can be accessed by any typical computer unit. Upon completion the application, together with the server, will be handled to Asia Pacific College as part of the group’s requirements.
Scope
The growing needs for an additional and usable server has lead the APC to look for ways to obtain one. One of the model being eyed is the Synology server, which offers a single unit that can serve different types of servers, i.e. FTP, DNS, Proxy servers to name a few, simultaneously. Due to the product’s high cost, the school had decided to look for alternative ways to create a Synology-based server and an application to handle it; thus this project is born. This project is focused to design and develop an application that will allow authorized users to manipulate the server remotely. The project is expected to start as soon as the physical server is ready for use, and should be completed before the end of the 3rd term, A.Y. 2010-2011.

Assumptions, Constraints and Risks
Assumptions

- Project staff resources will be available when and as they are needed.
- Required hardware resources will be available when and as they are needed.
- Access to industry experts and specialized skills will occur as needed.
- Four staff working at 25% dedicated time.
- Staff working hours at least 25 hours per week.
- Dedicated staff will remain in their current roles.
- Dedicated staff will cross train one another.
- Project scope will not be modified.

Constraints

- Key staff resources will be available only on a part-time basis.
- Computer resources will be available on a limited basis.
- The project environment is new and the components have not yet been successfully integrated.
- The project depends upon the successful and timely completion of associated projects.

Risks

- Key staff will not be available when needed.
- Key skill sets will not be available when needed.
- Key staff will be lost during the project.
- Access to the development environment will be restricted.
- Equipment will fail.
- A lack of clarity in the scope definition will result in numerous scope changes.
- A lack of clarity in the scope definition will result in conflict in the customer about the scope.
- Scope changes will be introduced without the knowledge of project management.
- A hurried estimate or one that has not been validated will result in a project plan that will not be met.
- The technology will have technical or performance limitations that endanger the project.
- The technology is unproved and will fail to meet customer and project requirements.
- Management will deem this project to have a lower priority for resources and attention.

Project Deliverable
Feb 15 – Purchase of Hardware
Feb 18 – Testing and installation of server / Planning of application software to be installed on server
Feb 22 & 25 – Developing of Disk Station Manager(FTP Server)
March 1 & 4 – Developing of Disk Station Manager(DNS/WEB Server)
March 8 & 11 - Developing of Disk Station Manager(Back-up Server)
March 15 & 18 - Developing of Disk Station Manager(Printer Server)
March 23 & 25 – Testing of All Developed Software

Schedule and Budget Summary
WBS

NETWORK ATTACHED STORAGE / SYNOLOGY BASED

    FTP DNS/WEB BACK-UP	PRINTER
SERVER	SERVER	SERVER	SERVER

Evolution of the Plan
For the future development of the Synology there will be much better security to protect the files and data that's being stored in this system. Also there will be a system and device to develop for backing up all that is stored on each servers.